Technical Proposal Response
Kansas Department of Health and Environment (KDHE)
Web-Based Preparedness Application
RFP EVT0010848

Prepared date: June 22, 2026

This proposal recommends the Kansas Preparedness Platform (KPP), a custom Azure-native solution built on Microsoft Azure, as the platform for both required functional areas. It follows the sequence of the RFP and addresses the scope of work, functional requirements, deliverables, Data Security Attachment, and accessibility expectations in full.

Hans Esquivel

IBM Consulting

hans.esquivel@ibm.com

# Table of Contents

Table of Contents	2

Mandatory Forms and Certifications	9

Signature Sheet	10

Vendor Response Checklist	11

Tax Clearance Instructions	13

Certification Regarding Immigration Reform & Control	14

Policy Regarding Sexual Harassment	15

Certification — Not Currently Engaged in a Boycott of Goods or Services from Israel	17

Certification — Not Currently Engaged in the Procurement or Obtainment of Certain Equipment, Services, or Systems	18

1. Executive Summary	20

1.1 Evidence-Based RFP Anchors	20

1.2 Proposed Solution Outcomes	20

2. RFP Response Structure and Compliance Method	21

3. Scope of Work Response	22

3.1 Incident Management	22

Framework / Standard	23

Component	23

How KPP Addresses It	23

NIMS	23

Command & Coordination (ICS, EOC, MAC Group, JIS)	23

Incident activation creates a workspace with ICS-aligned roles, objectives, task boards, situation report structure, operational periods, and notification rules (§5.1). Multi-incident management with shared statewide situational views supports EOC and multi-agency coordination workflows (§14).	23

NIMS	23

Resource Management	23

The Bed Availability and Resource Management module provides a statewide facility resource data store with customizable EEIs, bed/resource status, point-in-time prompts, regional and statewide dashboards, and exportable resource reports (§3.2, §5.2).	23

NIMS	23

Communications and Information Management	23

A geospatial common operating picture, role-based dashboards, email/SMS notifications through Azure Communication Services, and audit-logged data exchange via secure APIs deliver a single shared information environment (§4, §5).	23

NRF	23

Mission Areas (Preparedness, Response, Recovery, Mitigation)	23

The five-phase user lifecycle — Preparedness, Operational Readiness, Incident Response, Recovery & Improvement, and Executive Oversight — carries every user role through the same operational arc with role-appropriate hand-offs (§6).	23

NRF	23

Whole-Community Coordination	23

A single web-based experience supports KDHE, local health departments, healthcare coalitions, hospitals, emergency management agencies, and other authorized stakeholders, with role-based access and auditable hand-offs across jurisdictions (§4, §6).	23

ESF-8	23

Public Health and Medical Services	23

The healthcare facility resource data store, bed availability tracking, and statewide situational awareness support medical surge coordination; HIPAA/HITRUST-aligned controls are recommended as a healthcare-grade baseline even though PHI is out of scope (§3.2, §9, §13).	23

HICS	23

Healthcare ICS adaptation	23

Configurable incident roles, forms, and workflows can be aligned to HICS role naming (Incident Commander with Operations, Planning, Logistics, and Finance/Administration sections) and to healthcare-coalition activation alongside jurisdictional ICS, supporting hospital and coalition response in parallel with state and local emergency management (§5.1, §14).	23

ICS Documentation	23

Incident records and after-action artifacts	23

Configurable templates support ICS form-equivalent artifacts (incident briefings, objectives, task assignments, communications logs, resource requests) and AAR/IP records that remain searchable per retention policy (§5.1, §3.1).	23

3.2 Bed Availability and Resource Management	24

4. Solution Architecture	24

4.1 Architecture Component Summary	27

5. Functional Workflow Orchestration	28

5.1 Incident Management Workflow	28

5.2 Bed Availability and Resource Management Workflow	29

6. User Journey and Operational Context Matrix	29

7. Database and Data Management Recommendation	31

8. Functional Requirements Response: Description of Services for Tables A-G	33

A - Access	33

B - Security/Monitoring Requirements	34

C - User Interface Requirements	35

D - Access Requirements	36

E - Security/Monitoring Requirements	37

F - User Interface Requirements	38

G - Add-On Functionality	39

9. Security, Compliance, Audit, Monitoring, and Observability	39

9.1 Identity and Access Management	39

9.2 Data Protection	40

9.3 Audit and Monitoring	40

9.4 Application Security	40

9.5 Accessibility	40

10. Product Management and Delivery Methodology	40

11. Implementation Roadmap and Estimated Timeline	41

12. Staffing and Resource Plan	42

12.1 Engagement Organizational Chart	42

13. Assumptions, Clarifications, and Exceptions	43

Exceptions	44

14. Kansas Preparedness Platform (KPP) Detail	44

Why KPP is a Strong Fit for the RFP	44

Proposed Azure-Native Architecture	44

Strategic Benefits to KDHE	45

15. Bidder Information, Qualifications, and Experience	45

15.1 Bidder Information	45

15.2 Qualifications	46

15.3 Experience	46

15.4 References	46

16. Bidder Contracts, Mandatory Forms, and Equipment	47

16.1 Contracts, Licenses, and Warranties to Be Incorporated	47

16.2 Equipment Manufacturer and Service Tier	47

Appendix A. Cloud Service Provider Questionnaire	48

Appendix B. Security Questionnaire	51

Appendix C. Optional IBM IOC for EM Add-On	60

What the Optional Add-On Provides	60

Details Available on Request	60

Appendix D. Submission Package Compliance Checklist	61

Transmittal Letter

June 16, 2026

Kansas Department of Health and Environment

Bureau of Community Health Systems (BCHS)

Topeka, Kansas

RE: RFP EVT0010848 — Web-Based Preparedness Application

Dear Procurement Officer:

IBM Consulting is pleased to submit this Technical Proposal in response to RFP EVT0010848 for the Web-Based Preparedness Application. By submitting this proposal, IBM affirms the following statements required by RFP §2.3:

(a) Prime contractor and subcontractors. IBM Corporation, through its IBM Consulting business unit, is the prime contractor for this proposal and will perform substantially all of the work. Any subcontractors proposed for specialized roles will be identified to KDHE in writing, with their scope of work and qualifications, prior to execution and subject to KDHE approval.

(b) Legal entity. The bidder is International Business Machines Corporation, a corporation organized under the laws of the State of New York, with corporate headquarters at 1 New Orchard Road, Armonk, New York 10504.

(c) No inducement. No attempt has been made or will be made by IBM, or by anyone acting on its behalf, to induce any other person, firm, or corporation to submit or refrain from submitting a proposal for this procurement.

(d) Non-discrimination. IBM affirms that it does not and will not discriminate in employment practices or in the performance of this contract on the basis of race, color, religion, age (except as provided by law), sex, marital status, political affiliation, national origin, or disability, consistent with all applicable federal and Kansas law.

(e) No pricing in the Technical Proposal. No cost or pricing information has been included in this Transmittal Letter or in the Technical Proposal. All cost information is submitted separately in the Cost Proposal as required by the RFP.

(f) No conflict of interest. IBM is not aware of any actual or apparent conflict of interest in submitting this proposal or in performing the resulting contract. IBM will promptly notify KDHE in writing of any conflict of interest that arises during the term of the contract.

(g) Authorized signatory. The undersigned is an officer of IBM authorized to make decisions as to pricing and to execute this proposal and bind IBM Corporation to its terms.

(h) Parent and affiliate disclosure. IBM Consulting is a business unit of International Business Machines Corporation. No other parent, affiliate, or subsidiary relationships material to this procurement exist that have not been disclosed.

(i) Federal-match performance. To the extent this contract involves federal matching funds, IBM commits to perform the work in accordance with all applicable federal requirements and to provide the documentation necessary to support federal-match reporting.

(j) No contingent fee. No person or selling agency has been employed or retained by IBM to solicit or secure this contract on an agreement or understanding for a commission, percentage, brokerage, or contingent fee, except bona fide employees of IBM Consulting.

IBM appreciates the opportunity to submit this proposal and looks forward to partnering with KDHE on the Web-Based Preparedness Application program. Please direct any clarification questions during evaluation to the contact named below.

Sincerely,

[Name]

[Fancy Title Goes Here]

IBM Consulting

[Email]  |  [Phone]

# Mandatory Forms and Certifications

This section embeds the mandatory bidder forms and certifications from pages 2 through 8 of RFP EVT0010848. Each form is reproduced verbatim from the RFP and is to be completed, signed, and dated by an authorized officer of IBM Corporation prior to submission. Fill-in lines are shown as underscore rules for handwritten completion or for typed entry in a final-form PDF.

## Signature Sheet

Item: Web-Based Preparedness Application

Agency: Kansas Department of Health and Environment

Closing Date: July 28, 2026, 2:00 PM CST

By submission of a bid and the signatures affixed thereto, the bidder certifies all products and services proposed in the bid meet or exceed all requirements of this specification as set forth in the request and that all exceptions are clearly identified.

Legal Name of Person, Firm or Corporation: ______________________________________________

Mailing Address: _______________________ City & State: __________________   Zip: __________

Toll Free Telephone: ____________________   Local: ______________________

Cell Phone: ______________________   Fax Number: ______________________

Tax Number: ______________________

CAUTION: If your tax number is the same as your Social Security Number (SSN), you must leave this line blank. DO NOT enter your SSN on this signature sheet. If your SSN is required to process a contract award, including any tax clearance requirements, you will be contacted by an authorized representative of the Office of Procurement and Contracts at a later date.

E-Mail: ______________________________________________

Signature: _________________________________   Date: __________________

Typed Name: __________________________________   Title: __________________

In the event the contact for the bidding process is different from above, indicate contact information below.

Bidding Process Contact Name: ______________________________________________

Mailing Address: ______________________   City & State: __________________   Zip: __________

Toll Free Telephone: ____________________   Local: ______________________

Cell Phone: ______________________   Fax Number: ______________________

E-Mail: ______________________________________________

If awarded a contract and purchase orders are to be directed to an address other than above, indicate mailing address and telephone number below.

Award Contact Name: ______________________________________________

Mailing Address: ______________________   City & State: __________________   Zip: __________

Toll Free Telephone: ____________________   Local: ______________________

Cell Phone: ______________________   Fax Number: ______________________

E-Mail: ______________________________________________

## Vendor Response Checklist

The following checklist is provided to assist bidders in ensuring all requirements are met and all required submissions are included with the bid. Bidders are instructed to utilize this list for their own convenience to ensure compliance.

______ Completed Bidder Registration submitted prior to bid submission (One time)

______ Invitation to participate received from Procurement Officer prior to bid submission (Each bid)

Technical Proposal (See Section 2.1)

______ Signature Sheet

______ Tax Clearance Certificate

______ Immigration Reform and Control Certification

______ Sexual Harassment policy

______ Boycott of Israel

______ Certificate of Procurement (IT)

______ Electronic Payment Requirement with Hardship Exception Form

______ Vendor Preparedness for WCAG 2.1 Level AA

______ Transmittal Letter

______ Bidder Information

______ Qualifications

______ Experience

______ Timeline

______ Methodology

______ References

______ Bidder Contracts/Subcontractor information, if applicable

______ Technical Literature, address Specifications

______ Completed and signed Event Details document

______ Sign Any Amendments or Supplemental forms provided

______ Exceptions to RFP noted, if applicable

Cost Proposal (See Section 2.1)

______ Cost Sheet

______ Completed and signed Event Details document

Bids must be received in our office prior to 2:00 PM CST on the closing date to be considered following the instructions in Section 2 Bid Submissions of the solicitation. Bids must be marked as follows:

Department of Administration

Procurement and Contracts

Proposal # EVT0010848

Closing Date: July 28, 2026

900 SW Jackson, Room 1001 North

Topeka, KS 66612-1286

NOTE: In order to properly and completely respond to this Request for Proposal, bidders must carefully review all sections and respond as required.

## Tax Clearance Instructions

A “Tax Clearance” is a comprehensive tax account review to determine and ensure that the account is compliant with all primary Kansas Tax Laws administered by the Kansas Department of Revenue (KDOR) Director of Taxation. Information pertaining to a Tax Clearance is subject to change(s), which may arise as a result of a State Tax Audit, Federal Revenue Agent Report, or other lawful adjustment(s).

To obtain a Tax Clearance Certificate, you must:

•  Go to http://www.ksrevenue.org/taxclearance.html to request a Tax Clearance Certificate

•  Return to the website the following working day to see if KDOR will issue the certificate

•  If issued an official certificate, print it and attach it to your signed renewal document

•  If denied a certificate, engage KDOR in a discussion about why a certificate wasn’t issued

Per KSA 75-3740-(c), the Director of Purchases may reject the bid of any bidder who is in arrears on taxes due the State of Kansas. The Secretary of the Kansas Department of Revenue is authorized to exchange such information with the Director of Purchases as is necessary to determine a bidder’s tax clearance status, notwithstanding any other provision of law prohibiting disclosure of the contents of taxpayer records or information.

Please Note: Individual and business applications are available. For applications entered prior to 5:00 PM Monday through Friday, results typically will be available the following business day. Tax clearance requests may be denied if the request includes incomplete or incorrect information.

Please Note: You will need to sign back into the KDOR website to view and print the official tax clearance certificate.

Information about Tax Registration can be found at the following website: http://www.ksrevenue.org/busregistration.html

IBM will obtain a current Tax Clearance Certificate from the Kansas Department of Revenue and attach it to the submission package prior to the closing date.

## Certification Regarding Immigration Reform & Control

All Contractors are expected to comply with the Immigration and Reform Control Act of 1986 (IRCA), as may be amended from time to time. This Act, with certain limitations, requires the verification of the employment status of all individuals who were hired on or after November 6, 1986, by the Contractor as well as any subcontractor or sub-subcontractor. The usual method of verification is through the Employment Verification (I-9) Form. With the submission of this bid, the Contractor hereby certifies without exception that Contractor has complied with all federal and state laws relating to immigration and reform. Any misrepresentation in this regard or any employment of persons not authorized to work in the United States constitutes a material breach and, at the State’s option, may subject the contract to termination and any applicable damages.

Contractor certifies that, should it be awarded a contract by the State, Contractor will comply with all applicable federal and state laws, standards, orders and regulations affecting a person’s participation and eligibility in any program or activity undertaken by the Contractor pursuant to this contract. Contractor further certifies that it will remain in compliance throughout the term of the contract.

At the State’s request, Contractor is expected to produce to the State any documentation or other such evidence to verify Contractor’s compliance with any provision, duty, certification, or the like under the contract.

Contractor agrees to include this Certification in contracts between itself and any subcontractors in connection with the services performed under this contract.

__________________________________________________     __________________________

Signature, Title of Contractor                                                                          Date

## Policy Regarding Sexual Harassment

Whereas sexual harassment and retaliation for sexual harassment claims are unacceptable forms of discrimination that must not be tolerated in the workplace; and

Whereas state and federal employment discrimination laws prohibit sexual harassment and retaliation in the workplace; and

Whereas officers and employees of the State of Kansas are entitled to working conditions that are free from sexual harassment, discrimination, and retaliation; and

Whereas the Governor and all officers and employees of the State of Kansas should seek to foster a culture that does not tolerate sexual harassment, retaliation, and unlawful discrimination.

Now Therefore, pursuant to the authority vested in me as Governor of the State of Kansas, I hereby order as follows:

1. All Executive Branch department and agency heads shall have available and shall regularly review and update at least every three years or more frequently as necessary, their sexual harassment, discrimination, and retaliation policies. Such policies shall include components for confidentiality and anonymous reporting, applicability to intern positions, and training policies.

2. All Executive Branch department and agency heads shall ensure that their employees, interns, and contractors have been notified of the state’s policy against sexual harassment, discrimination, or retaliation, and shall further ensure that such persons are aware of the procedures for submitting a complaint of sexual harassment, discrimination, or retaliation, including an anonymous complaint.

3. Executive Branch departments and agencies shall annually require training seminars regarding the policy against sexual harassment, discrimination, or retaliation. All employees shall complete their initial training session pursuant to this order by the end of the current fiscal year.

4. Within ninety (90) days of this order, all Executive Branch employees, interns, and contractors under the jurisdiction of the Office of the Governor shall be provided a written copy of the policy against sexual harassment, discrimination, and retaliation, and they shall execute a document agreeing and acknowledging that they are aware of and will comply with the policy against sexual harassment, discrimination, and retaliation.

5. Matters involving any elected official, department or agency head, or any appointee of the Governor may be investigated by independent legal counsel.

6. The Office of the Governor will require annual mandatory training seminars for all staff, employees, and interns in the office regarding the policy against sexual harassment, discrimination, and retaliation, and shall maintain a record of attendance.

7. Allegations of sexual harassment, discrimination, or retaliation within the Office of the Governor will be investigated promptly, and violations of law or policy shall constitute grounds for disciplinary action, including dismissal.

8. This Order is intended to supplement existing laws and regulations concerning sexual harassment and discrimination and shall not be interpreted to in any way diminish such laws and regulations. The Order provides conduct requirements for covered persons and is not intended to create any new right or benefit enforceable against the State of Kansas.

9. Persons seeking to report violations of this Order, or guidance regarding the application or interpretation of this Order, may contact the Office of the Governor regarding such matters.

Agreement to Comply with the Policy Against Sexual Harassment, Discrimination, and Retaliation.

I hereby acknowledge that I have received a copy of the State of Kansas Policy Against Sexual Harassment, Discrimination, and Retaliation established by Executive Order 18-04 and agree to comply with the provisions of this policy.

__________________________________________     __________________________________________

Signature and Date                                                              Printed Name

## Certification — Not Currently Engaged in a Boycott of Goods or Services from Israel

In accordance with HB 2482, 2018 Legislative Session, the State of Kansas shall not enter into a contract with a Company to acquire or dispose of goods or services with an aggregate price of more than $100,000, unless such Company submits a written certification that such Company is not currently engaged in a boycott of goods or services from Israel that constitutes an integral part of business conducted or sought to be conducted with the State.

As a Contractor entering a contract with the State of Kansas, it is hereby certified that the Company listed below is not currently engaged in a boycott of Israel as set forth in HB 2482, 2018 Legislature.

__________________________________________________     __________________________

Signature, Title of Contractor                                                                          Date

__________________________________________________

Printed

__________________________________________________

Name of Company

## Certification — Not Currently Engaged in the Procurement or Obtainment of Certain Equipment, Services, or Systems

WHEREAS, pursuant to Public Law 115-232, Section 889 of the John S. McCain National Defense Authorization Act of 2019, “covered telecommunications equipment or services” is defined as:

(1) Telecommunications equipment produced by Huawei Technologies Company or ZTE Corporation (or any subsidiary or affiliate of such entities).

(2) Video surveillance and telecommunications equipment produced by Hytera Communications Corporation, Hangzhou Hikvision Digital Technology Company, and Dahua Technology Company (or any subsidiary or affiliate of such entities).

(3) Telecommunications or video surveillance services provided by such entities or using such equipment.

(4) Telecommunications or video surveillance equipment or services produced or provided by an entity that the Secretary of Defense, in consultation with the Director of the National Intelligence or the Director of the Federal Bureau of Investigation, reasonably believes to be an entity owned or controlled by, or otherwise connected to, the government of a covered foreign country.

WHEREAS, a “covered foreign country” means any of the following: (1) The People’s Republic of China, (2) The Russian Federation, or (3) any country that is a state sponsor of terrorism.

WHEREAS, foreign adversaries are increasingly creating and exploiting vulnerabilities in covered telecommunications equipment which store and communicate vast amounts of sensitive information and support infrastructure and emergency services, in order to commit malicious cyber-enabled actions;

WHEREAS, the unrestricted acquisition or use in the State of Kansas of covered telecommunications equipment designed, developed, manufactured, or supplied by persons owned by, controlled by, or subject to the jurisdiction or direction of foreign adversaries augments the ability of foreign adversaries to create and exploit vulnerabilities in technological equipment, services, or systems; and

WHEREAS, the State of Kansas has an interest in protecting itself against threats related to foreign adversary’s exploitation of vulnerabilities in covered telecommunications equipment.

THEREFORE, Contractor certifies that it shall not provide or procure to the State of Kansas or any agency thereof any covered telecommunications equipment either in whole or in part of any product or during the commission of any service.

FURTHERMORE, and notwithstanding any other contracts or agreements with Contractor, if Contractor has violated, misrepresented, or otherwise fails to comply with this certification document as determined by the State, the State may terminate any contract without penalty with Contractor immediately.

By signing the below, Contractor acknowledges and agrees to comply with the provisions of this policy.

CONTRACTOR

__________________________________________________     __________________________

Signature, Title                                                                                              Date

# 1. Executive Summary

This response recommends the Kansas Preparedness Platform (KPP), a custom, cloud-native solution built on Microsoft Azure, to satisfy both required components of the RFP. The two areas, Incident Management and Bed Availability and Resource Management, operate as one integrated platform so that BCHS can run incident command, collect facility resource data, maintain situational awareness, send notifications, produce reports, and administer users and audit history through a single consistent experience and a common security model.

KPP is recommended because it is purpose-built around Kansas operational workflows and delivers the incident command, common operating picture, and multi-agency coordination capabilities the RFP describes without the constraints of an off-the-shelf product. Engineered as a set of Azure-native microservices using .NET 8, it gives BCHS full control over dashboards, incident forms, operational workflows, notifications, and reporting. Microsoft Azure provides the secure cloud foundation beneath the platform, including identity, data services, healthcare interoperability, analytics, monitoring, and United States data residency. For a State that prefers to start from an established commercial product, the optional IBM Intelligent Operations Center for Emergency Management (IOC for EM) add-on is described in Appendix C. The same Azure foundation and security model support either path, so the State can choose based on its preference for deep customization versus the fastest path to an off-the-shelf baseline.

## 1.1 Evidence-Based RFP Anchors

The RFP requires a cloud-based application or applications to support data management and incident command functions.

The RFP requires both Incident Management and Bed Availability and Resource Management components.

The RFP explicitly excludes patient data and patient movement/tracking and states no PHI will be accessible through the applications.

The RFP requires the vendor to complete Description of Service responses for the Functional Requirements tables.

The RFP requires review of the KDHE Data Security Attachment and inclusion of Cloud Service Provider Questionnaire, Security Questionnaire, and Architecture Document in the technical proposal.

## 1.2 Proposed Solution Outcomes

The platform brings incident command and healthcare resource situational awareness together in one place. KPP provides the NIMS and NRF aligned incident command capabilities, tailored for public health and healthcare response, while the Bed Availability and Resource Management area serves as a statewide facility resource data store with customizable essential elements of information, regional and statewide dashboards, reports, point-in-time prompts, and email and SMS notifications. Beneath both areas, Azure supplies the security model the RFP calls for, including multi-factor authentication, role-based access control, audit logging, United States data residency, monitoring, and compliance evidence. The implementation plan then carries the work through discovery, build, pilot, training, production deployment, end-user onboarding, and ongoing support.

# 2. RFP Response Structure and Compliance Method

Section 2.2 of the RFP instructs bidders to prepare the Technical Proposal in the same sequence as the RFP, and this response is organized to follow that instruction and to make compliance straightforward to verify. Every functional requirement in tables A through G carries a Description of Services response, the Data Security Attachment is addressed in the security and compliance section, and the required deliverables called for on page 33, the Cloud Service Provider Questionnaire, the Security Questionnaire, and the Architecture Document, are included with this proposal. The matrix below maps each requirement and submission item in the RFP to the place in this response where it is addressed, together with its current status.

| RFP Requirement | RFP Reference | Where Addressed in This Response |
| --- | --- | --- |
| Technical Proposal in RFP sequence | §2.2, p.17 | Whole proposal is organized in RFP order; this matrix confirms coverage. |
| Transmittal letter responding to statements (a) through (j) | §2.3, p.17 | Signed transmittal letter in the submission package, with no pricing per 2.3(e). |
| Bidder information: history, ownership, staffing, organizational chart | §2.4, p.17 | §12, Staffing and Resource Plan, and the Bidder Information and Qualifications section. |
| Qualifications | §2.5, p.17 | Bidder Information and Qualifications section; platform maturity in the Executive Summary and Solution Architecture. |
| Experience, minimum five years | §2.6, p.17 | Bidder Information and Qualifications section. |
| Timeline | §2.7, p.18 | §11, Implementation Roadmap and Estimated Timeline. |
| Methodology | §2.8, p.18 | §10, Product Management and Delivery Methodology. |
| References, three | §2.9, p.18 | Three references provided in the submission package. |
| Bidder contracts and Form DA-146a | §2.10, p.18-19 | Proposed agreements and signed DA-146a in the submission package. |
| Technical literature | §2.11, p.18 | §§ 4–9 and the Architecture Document. |
| Scope of work, both functional areas | §4, p.28 | §3, Scope of Work Response. |
| Functional requirements, tables A through G | p.29-32 | §8, Description of Services for tables A through G. |
| Cloud Service Provider Questionnaire | p.33, 41 | Completed questionnaire included as an appendix to this proposal. |
| Security Questionnaire | p.33 | Addressed through §9 and the security control responses provided with this proposal. |
| Architecture Document | p.33, 49 | §4, Solution Architecture, structured to the page 49 template. |
| Data Security Attachment review | p.34-40 | §9, Security, Compliance, Audit, Monitoring, and Observability. |
| WCAG 2.1 Level AA | p.10-11 | §9.5, Accessibility, and the Vendor Preparedness for WCAG 2.1 AA form. |
| Cost Proposal | §2.1 | Submitted separately as the Cost Proposal; no pricing appears in this Technical Proposal. |

# 3. Scope of Work Response

The proposed solution addresses both in-scope functional areas. The platform will not collect patient-level data or perform patient movement/tracking. The architecture assumes operational facility/resource data and restricted-use information, not PHI. Because the solution supports healthcare preparedness operations, the security posture will align to HIPAA/HITRUST-style controls where applicable, even though the RFP states PHI is out of scope.

## 3.1 Incident Management

The Incident Management area is delivered through the Kansas Preparedness Platform (KPP), which provides an electronic incident command system with a geospatial common operating picture supporting planning, response, recovery, situational status, ICS roles, objectives, tasks, communications, document generation, after-action reporting, and historical incident records. It is configured to support NIMS and NRF terminology and workflows adapted to public health and healthcare operations.

The crosswalk below summarizes how the platform addresses the NIMS components, NRF mission areas, ESF-8 Public Health and Medical Services responsibilities, and Hospital Incident Command System (HICS) adaptations that are relevant to a public health and healthcare preparedness platform.

| ## Framework / Standard | ## Component | ## How KPP Addresses It |
| --- | --- | --- |
| ## NIMS | ## Command & Coordination (ICS, EOC, MAC Group, JIS) | ## Incident activation creates a workspace with ICS-aligned roles, objectives, task boards, situation report structure, operational periods, and notification rules (§5.1). Multi-incident management with shared statewide situational views supports EOC and multi-agency coordination workflows (§14). |
| ## NIMS | ## Resource Management | ## The Bed Availability and Resource Management module provides a statewide facility resource data store with customizable EEIs, bed/resource status, point-in-time prompts, regional and statewide dashboards, and exportable resource reports (§3.2, §5.2). |
| ## NIMS | ## Communications and Information Management | ## A geospatial common operating picture, role-based dashboards, email/SMS notifications through Azure Communication Services, and audit-logged data exchange via secure APIs deliver a single shared information environment (§4, §5). |
| ## NRF | ## Mission Areas (Preparedness, Response, Recovery, Mitigation) | ## The five-phase user lifecycle — Preparedness, Operational Readiness, Incident Response, Recovery & Improvement, and Executive Oversight — carries every user role through the same operational arc with role-appropriate hand-offs (§6). |
| ## NRF | ## Whole-Community Coordination | ## A single web-based experience supports KDHE, local health departments, healthcare coalitions, hospitals, emergency management agencies, and other authorized stakeholders, with role-based access and auditable hand-offs across jurisdictions (§4, §6). |
| ## ESF-8 | ## Public Health and Medical Services | ## The healthcare facility resource data store, bed availability tracking, and statewide situational awareness support medical surge coordination; HIPAA/HITRUST-aligned controls are recommended as a healthcare-grade baseline even though PHI is out of scope (§3.2, §9, §13). |
| ## HICS | ## Healthcare ICS adaptation | ## Configurable incident roles, forms, and workflows can be aligned to HICS role naming (Incident Commander with Operations, Planning, Logistics, and Finance/Administration sections) and to healthcare-coalition activation alongside jurisdictional ICS, supporting hospital and coalition response in parallel with state and local emergency management (§5.1, §14). |
| ## ICS Documentation | ## Incident records and after-action artifacts | ## Configurable templates support ICS form-equivalent artifacts (incident briefings, objectives, task assignments, communications logs, resource requests) and AAR/IP records that remain searchable per retention policy (§5.1, §3.1). |

## 3.2 Bed Availability and Resource Management

The Bed Availability and Resource Management module will serve as a statewide healthcare facility resource data store. It will support customizable EEI, facility snapshots, bed/resource availability, prompts, dashboards, regional/statewide views, exportable reports, incident creation, and email/SMS notifications. EHR automation will be supported through secure APIs and integration workflows subject to source-system specifications.

# 4. Solution Architecture

The proposed solution is a secure, cloud-native preparedness and emergency management platform built on Microsoft Azure and designed specifically to support the operational, reporting, and interoperability requirements outlined in this RFP. It provides a single web-based experience for KDHE, local health departments, healthcare coalitions, hospitals, emergency management agencies, and other authorized stakeholders, allowing users to access the system from any supported device without installing local software.

At the center of the solution is a custom-developed .NET 8 application that brings together preparedness planning, incident management, resource coordination, exercise management, corrective action tracking, document management, reporting, and administrative functions within a unified platform. Azure integration and workflow services automate business processes, support data exchange with external systems, and deliver timely email and SMS notifications to help organizations maintain situational awareness and coordinate activities during both routine operations and emergency events.

Azure SQL Database serves as the primary system of record for operational data, including users, facilities, incidents, resources, plans, and corrective actions, and also persists flexible information such as Essential Elements of Information (EEIs), situational awareness updates, and resource status reporting through a governed hybrid model combining relational entities, configurable templates, and validated JSON payload columns. Azure Cosmos DB may be introduced later as an optional extension if high-volume or highly variable document-style workloads exceed the practical operating model for Azure SQL. Azure Blob Storage provides secure storage for plans, reports, After Action Reports (AARs), Hazard Vulnerability Assessments (HVAs), attachments, and other supporting documentation. Power BI transforms this information into dashboards and reports that provide actionable insight into preparedness activities, resource readiness, corrective actions, and operational status across local, regional, and statewide stakeholders.

| Data and Content Services The Data and Content Services layer is the persistence foundation of the platform. It contains four logical data areas: operational data, flexible EEI data, documents and exports, and analytics data. Azure SQL Database serves as the system of record for structured operational data. This includes users, roles, organizations, locations, facilities, contacts, incidents, incident locations, operational periods, ICS assignments, objectives, tasks, resource requests, resource assignments, audit metadata, lookup tables, and configuration records. This data is relational, transactional, governed, and well suited to Azure SQL Database. |  |
| --- | --- |

Security and compliance are integrated throughout the platform. Microsoft Entra ID provides identity management, role-based access control, multi-factor authentication, and conditional access policies. Azure Key Vault, Azure Policy, Microsoft Sentinel, Azure Monitor, Application Insights, and Log Analytics provide governance, monitoring, auditability, and threat detection capabilities that help protect the environment while supporting operational transparency. Together, these services create a scalable and resilient platform that meets current preparedness needs while providing flexibility to support future growth and evolving program requirements.

## 4.1 Architecture Component Summary

| Layer | Recommended Azure Technology | Purpose |
| --- | --- | --- |
| User Access | Azure Front Door, Web Application Firewall (WAF), TLS | Provides secure browser-based access, intelligent traffic routing, application protection, and encrypted communications for all users. |
| Application Services | Custom .NET 8 Application hosted on Azure App Service or Azure Kubernetes Service (AKS) | Delivers preparedness planning, incident management, resource coordination, exercise management, corrective action tracking, document management, reporting, and administrative capabilities through a unified web-based platform. |
| Identity & Access Management | Microsoft Entra ID / Entra External ID | Provides authentication, multi-factor authentication (MFA), role-based access control, conditional access policies, and identity governance. |
| Integration Services | Azure API Management | Provides secure, governed, and versioned APIs for external system integration, data exchange, and interoperability. |
| Workflow & Automation | Azure Logic Apps, Durable Functions | Automates business processes, workflow orchestration, approvals, notifications, escalations, and operational data processing. |
| Notifications & Messaging | Azure Communication Services, Azure Service Bus | Supports reliable event processing, email and SMS notifications, and asynchronous communication between platform services and external systems. |
| Operational Data Store | Azure SQL Database | Serves as the authoritative system of record for users, facilities, incidents, resources, plans, tasks, corrective actions, reports, and audit metadata. |
| Flexible Operational Data | Azure SQL Database (Cosmos DB optional) | Supports Essential Elements of Information (EEIs), situational awareness updates, resource status reporting, configurable forms, and other dynamic operational data structures via a governed hybrid model in Azure SQL combining relational entities, configurable templates, and validated JSON payload columns. Cosmos DB may be added later as an optional extension for high-volume document-style workloads. |
| Document & Content Management | Azure Blob Storage | Stores plans, After Action Reports (AARs), Hazard Vulnerability Assessments (HVAs), attachments, exports, supporting documentation, and retention-managed records. |
| Analytics & Reporting | Power BI, Synapse-ready data model | Provides dashboards, operational reporting, statewide and regional views, preparedness metrics, trend analysis, and executive reporting. |
| Monitoring & Observability | Azure Monitor, Application Insights, Log Analytics | Provides centralized monitoring, application performance management, telemetry, audit visibility, health monitoring, and operational insights. |
| Security Operations | Microsoft Sentinel, Microsoft Defender for Cloud | Provides security monitoring, threat detection, security posture management, incident investigation, alerting, and response capabilities. |
| Governance & Secrets Management | Azure Key Vault, Azure Policy | Protect secrets, certificates, and encryption keys while enforcing governance standards, compliance requirements, and configuration controls. |

# 5. Functional Workflow Orchestration

The orchestration model separates user interaction, validation, workflow execution, asynchronous messaging, data persistence, reporting, notification, and audit monitoring. This supports predictable operations during emergencies and allows the system to scale under surge conditions.

| Workflow Domain |  | Description | Primary Users | Platform Services | Business Outcome |
| --- | --- | --- | --- | --- | --- |
|  | Preparedness Activities | Collect preparedness and operational information | Hospitals, LHDs, Regional Staff | Portal, Forms, APIs | Current readiness posture |
|  | Workflow Automation | Apply validation, routing, approvals, and notifications | All Users | Logic Apps, Durable Functions | Consistent operational processes |
|  | Operational Management | Coordinate incidents, resources, and corrective actions | KDHE, Regional Coordinators | Application Services | Improved operational coordination |
|  | Data Management | Maintain authoritative records | Platform Services | SQL (hybrid model with optional Cosmos DB), Blob Storage | Accurate and auditable data |
|  | Reporting & Analytics | Deliver dashboards and reporting | Leadership, Administrators | Power BI | Situational awareness and oversight |
|  | Security & Compliance | Monitor activity and enforce controls | Security Administrators | Sentinel, Monitor, Key Vault | Compliance and accountability |

## 5.1 Incident Management Workflow

Authorized user creates or activates an incident and selects incident type, region, affected facilities, and initial operational period.

System creates the incident workspace, assigns ICS/NIMS-aligned roles, objectives, task boards, situation report structure, and notification rules.

Logic Apps/Durable Functions orchestrate notifications, response reminders, status prompts, operational task deadlines, and escalations.

Incident Commander and authorized staff manage multiple simultaneous incidents with separate workspaces and shared statewide situational views.

Azure SQL stores structured incident records, tasks, ICS roles, user actions, operational periods, AAR metadata, and configurable incident payloads and EEI response data through a governed hybrid model with validated JSON columns; Cosmos DB remains an optional future extension if document-style workloads grow.

Power BI and in-app dashboards present incident status by location, region, facility, status, and operational timeframe.

All administrative actions, authentication events, exports, deletions, and data changes are captured in audit logs and routed to Log Analytics/Sentinel.

After the incident, users complete AAR/IP and historical records remain searchable according to retention policy.

## 5.2 Bed Availability and Resource Management Workflow

Facility user, administrator, API integration, or scheduled prompt submits bed availability, resource status, contacts, and custom EEI data.

API Management and application services validate identity, RBAC, facility scope, schema, and required fields.

Azure Functions normalize data, apply validation rules, publish events to Service Bus, and flag errors for review.

Azure SQL stores facility, user, contact, prompt, view, and reporting metadata, along with flexible EEI/status payloads via the governed hybrid model with validated JSON columns; Cosmos DB remains an optional future extension; Blob Storage stores exports and supporting documents.

Dashboards update regional and statewide views by facility, pre-set region, resource type, status, and point-in-time prompt.

Thresholds or missed-response rules trigger email/SMS reminders and escalations through Azure Communication Services.

Authorized users export CSV/XLSX reports and maintain personal or system-defined views.

Audit events and operational telemetry are continuously monitored through Azure Monitor, Application Insights, Log Analytics, Defender for Cloud, and Sentinel.

# 6. User Journey and Operational Context Matrix

The platform organizes the entire user experience around a single, role-based operational lifecycle that spans five phases: Preparedness, Operational Readiness, Incident Response, Recovery & Improvement, and Executive Oversight, as illustrated in the figure below. Each phase carries a distinct objective: Preparedness covers plan development, assessments, resource planning, and training and exercises; Operational Readiness covers status reporting, Essential Elements of Information (EEI) collection, resource tracking, and monitoring; Incident Response covers incident activation, ICS coordination, resource requests, and situation updates; Recovery & Improvement covers after-action reviews, corrective actions, improvement plans, and program reporting; and Executive Oversight delivers statewide dashboards, regional metrics, preparedness reporting, and leadership decision support. Because every user moves through the same lifecycle, hand-offs among hospitals, local health departments, regional coordinators, and the State remain continuous, role-appropriate, and fully auditable rather than siloed.

Within this lifecycle, each persona follows a tailored journey that surfaces only the tasks, data, and views relevant to their role. Hospital Coordinators maintain plans and resources, update resource status and EEIs, respond to requests, participate in after-action reviews, and review reports and metrics. Local Health Departments manage assessments and readiness data, coordinate local response, and monitor community preparedness. Regional Coordinators review facility readiness, monitor gaps and resource status, and coordinate regional response and recovery. Incident Command Staff prepare for activation, manage incidents and assign tasks, and capture lessons learned. KDHE Administrators configure the system, manage users and facilities, oversee statewide operations, and run statewide reporting and analytics. Executive Leadership monitors readiness, response effectiveness, and outcomes to guide strategic direction.

A common set of cross-cutting enablers underpins every journey: secure access (multi-factor authentication and role-based access control), real-time email and SMS notifications, integrated data and workflows, role-based dashboards and views, audit traceability, and analytics and reporting. These enablers are what make the experience consistently role-based and auditable, each user sees a purpose-built view, and every action they take is logged and attributable.

The operational context matrix below maps each persona to its primary activities, the information it creates and consumes, and the operational outcome for which it is accountable.

| User Persona |  | Primary Activities | Information Created | Information Consumed | Outcome |
| --- | --- | --- | --- | --- | --- |
|  | Hospital Coordinator | Resource updates, status reporting | Resource status, operational updates | Requests, alerts, dashboards | Facility readiness |
|  | Local Health Department | Preparedness management | Assessments, plans, updates | Operational guidance, reports | Community preparedness |
|  | Regional Coordinator | Regional oversight and coordination | Escalations, regional updates | Facility data, dashboards | Regional situational awareness |
|  | Incident Commander | Incident management and coordination | Incident objectives, action items | Resource and operational status | Effective response operations |
|  | KDHE Administrator | System administration and statewide oversight | Configuration, statewide reports | Analytics and operational data | Program governance |
|  | Executive Leadership | Strategic oversight and decision-making | Strategic direction | Executive dashboards and metrics | Informed decisions |

# 7. Database and Data Management Recommendation

The application persists operational solution data in Azure SQL Database as the authoritative transactional store. Flexible EEI data will be persisted in Azure SQL Database using a governed hybrid model that combines relational entities, configurable templates, lookup tables, and validated JSON payload columns. This preserves strong transactional integrity, queryability, and reporting joins across users, facilities, incidents, roles, and EEI responses while still accommodating evolving preparedness data structures. Azure Cosmos DB may be introduced later as an optional extension if high-volume or highly variable document-style workloads exceed the practical operating model for Azure SQL.

| Data Category | Recommended Store | Examples | Rationale |
| --- | --- | --- | --- |
| Core master data | Azure SQL Database | Users, roles, facilities, regions, contacts | Relational integrity, consistent queries, reporting joins, auditability. |
| Incident records | Azure SQL Database | Incident profile, ICS roles, tasks, operational periods, AAR metadata | Transactional consistency and historical queryability. |
| Custom EEI/status data | Azure SQL Database (Cosmos DB optional) | Dynamic prompt responses, facility resource details, configurable views | Governed hybrid model using relational entities, configurable templates, lookup tables, and validated JSON payload columns. Cosmos DB may be added later as an optional extension if document-style workloads exceed Azure SQL's practical operating model. |
| Documents/exports | Azure Blob Storage | AAR, HVA, generated files, attachments | Durable, cost-effective object storage with retention controls. |
| Monitoring/audit data | Log Analytics / Sentinel | Sign-ins, admin actions, data access, API events | Centralized investigation, alerting, and compliance evidence. |

# 8. Functional Requirements Response: Description of Services for Tables A-G

The following tables provide the required Description of Services response for every listed Functional Requirement in RFP pages 29-32, sections A through G. Each response identifies our capacity and approach to meet the requirement using the Kansas Preparedness Platform (KPP) on the Microsoft Azure foundation. Where a requirement is satisfied by a platform service rather than the emergency management application, the response names the Azure service that delivers it.

## A - Access

| Reference | Requirement Description | Description of Services |
| --- | --- | --- |
| A1 | The application must be accessible and fully functional using any web-capable device, including tablets, smartphones, and laptops. | Comply. The proposed solution will be delivered as a responsive browser-based web application using WCAG 2.1 AA aware UI patterns and adaptive layouts for desktop, tablet, and smartphone screen sizes. No device-specific feature is required for core functionality. |
| A2 | The application must be accessible and fully functional with the current versions of at least one of the following web browsers: Microsoft Edge, Google Chrome, Apple Safari, or Mozilla Firefox. | Comply. The application will be tested and supported on current versions of Microsoft Edge and Google Chrome, with compatibility validation for Apple Safari and Mozilla Firefox as part of QA and UAT. Browser support will be documented in technical specifications. |
| A3 | The application must support users from state, local, and regional levels and conduct cross-sector data collection and information sharing. | Comply. The solution will use organization, jurisdiction, region, facility, role, and incident context to support state, local, regional, and cross-sector workflows. Data collection forms, prompts, dashboards, and reports will support segmentation and sharing based on approved RBAC permissions. |
| A4 | The application shall not have per-seat/per-use license fees and be able to support 5,000 concurrent users. | Comply. The Azure-native solution is licensed on a platform-services basis (Azure consumption plus IBM Consulting services), not on per-seat or per-use end-user licenses. The architecture supports 5,000 concurrent users through horizontally scalable Azure App Service / Container Apps tiers, Azure SQL Database with elastic scaling, Front Door and Application Gateway load balancing, and Azure Cache for Redis acceleration, with capacity validated through performance and load testing. |
| A5 | Application Availability: The application must be available 24 hours a day, 7 days a week, 365 days a year, with at least a 99.95% uptime (excluding scheduled application maintenance). | Comply. The solution is engineered for 24x7x365 availability with at least 99.95% uptime (excluding scheduled maintenance) through Azure Availability Zone deployment, geo-redundant data services, automated failover, and Azure platform SLAs backing each underlying service. Scheduled maintenance windows are coordinated with KDHE in advance. |
| A6 | The application must not require any software to be downloaded onto user machines to function properly. Solutions that require the installation of client software will not be considered. | Comply. The application is a fully browser-based web application built on .NET 8. No client software, browser plug-in, or local installation is required. Users access the system through a standard modern web browser on existing State or facility-issued devices. |

## B - Security/Monitoring Requirements

| Reference | Requirement Description | Description of Services |
| --- | --- | --- |
| B1 | The application shall allow authorized administrators to view users’ access status and be able to terminate current connections as needed. | Comply. Administrative console will show user account status, last login, active session indicators, and authentication state. Authorized administrators will be able to disable accounts and revoke/terminate application sessions through application controls integrated with Microsoft Entra ID session and token revocation patterns. |
| B2 | The application must support role-based access controls. | Comply. RBAC will be implemented using Microsoft Entra ID groups and application-level authorization roles mapped to KDHE, regional, local, facility, administrator, incident commander, read-only, and reporting personas. |
| B3 | The application’s role-based access controls must allow discrete authorization for read/write, editing, and deletion permissions. | Comply. The authorization model will define discrete permissions for read, create, update, delete, approve, export, administer, prompt creation, incident command functions, and reporting. Privileged actions will be restricted and auditable. |
| B4 | Local system administrators shall be able to assign user roles and privileges to user accounts. | Comply. Delegated administration will allow authorized local administrators to assign approved roles within their jurisdiction/facility scope while preventing escalation beyond delegated boundaries. |
| B5 | The application must support segregation of data access privileges based on user role. | Comply. Data visibility will be filtered by role, organization, facility, region, incident, and data classification. APIs will enforce authorization server-side to prevent unauthorized cross-region or cross-facility access. |
| B6 | The application shall allow authorized administrators to create new healthcare facility accounts and new user accounts related to that healthcare facility. | Comply. Administrative workflows will support facility record creation, facility profile management, contact assignment, and user account provisioning mapped to facility accounts. Bulk import can be used for initial onboarding if approved by KDHE. |
| B7 | The application must require all users to login using a unique ID and password. | Comply. Each user will authenticate with a unique identity through Microsoft Entra ID / Entra External ID. Shared accounts will not be supported for operational access. |
| B8 | The application must require Multi-Factor Authentication (MFA) for all users, including administrators and staff, upon every login attempt to the system. | Comply. MFA will be enforced for all users and administrators through Microsoft Entra Conditional Access policies. Administrative and privileged roles will require strong authentication and may include stricter Conditional Access controls. |
| B9 | Must be able to provide full audit logs for authentication events upon request. | Comply. Authentication events will be captured through Microsoft Entra sign-in logs, Azure Monitor, Log Analytics, Application Insights, and Microsoft Sentinel. Logs can be exported or made available to KDHE according to the agreed retention and access process. |
| B10 | Per the Data Security Attachment, Contractor shall ensure that all AGENCY Production and Non-Production Data remains in the United States of America. Contractor shall further ensure no Production or Non-Production Data is accessed by Contractor employees, contractors, or any other authorized individual located outside of the United States. | Comply. Production and non-production environments will be deployed in United States Azure regions only. Operational access will be limited to United States-based authorized personnel. Access controls, privileged access procedures, logging, and vendor operations policy will prohibit non-U.S. access to AGENCY data. |

## C - User Interface Requirements

| Reference | Requirement Description | Description of Services |
| --- | --- | --- |
| C1 | Ability to export reports in Excel or Comma-Separated Value (CSV) formats. | Comply. Standard and filtered report views will support export to Excel-compatible XLSX and CSV formats with user role enforcement and audit logging of export events. |
| C2 | The application includes a Federal Emergency Management Agency-compatible After-Action Report that is completed and downloaded. | Comply. The Incident Management module will include a FEMA-compatible After-Action Report / Improvement Plan template workflow with configurable fields, incident timeline, issues, strengths, corrective actions, owners, and due dates. Reports will be downloadable in Word/PDF formats and export metadata will be auditable. |
| C4 | The application shall provide the ability to create incidents, manage multiple incidents simultaneously, and store, query and view historical data associated with an incident. | Comply. The platform will support multiple concurrent incidents, incident-specific workspaces, ICS roles, objectives, tasks, situation reports, notifications, resource requests, and historical incident records. Authorized users can query incidents by date, status, region, facility, incident type, and operational tags. |
| C5 | Application has a distinct user administration section. A system administrator must be able to easily add/change/inactivate/remove users. | Comply. A dedicated Administration module will support user search, creation, role assignment, status changes, deactivation, reactivation, facility assignment, and audit review. Destructive actions will be limited by privilege and logged. |
| C6 | Each user shall have a distinct access profile. | Comply. Each user will have a unique profile including identity, contact information, organization/facility affiliation, region, role(s), privileges, MFA status, and audit metadata. |
| C7 | Application shall provide access to a test/demo environment for system testing and user training. | Comply. Separate non-production environments will be provided for configuration validation, training, UAT, and demonstration. Non-production data will remain in the United States and will follow the same core security controls as production. |
| C8 | Application shall allow Hazard Vulnerability Assessment to be completed and downloadable. | Comply. The solution will include a configurable Hazard Vulnerability Assessment workflow with data entry, scoring, review, approval, and export. HVA records will be searchable and downloadable according to user privileges. |

## D - Access Requirements

| Reference | Requirement Description | Description of Services |
| --- | --- | --- |
| D1 | The application must be accessible and fully functional using any web-capable device including tablets, smart phones, and laptops. | Comply. The Bed Availability and Resource Management module will use responsive browser-based interfaces optimized for facility staff working from desktops, tablets, and smartphones during routine and incident operations. |
| D2 | The application must be accessible and fully functional with the current versions of at least one of the following web browsers: Microsoft Edge, Google Chrome, Apple Safari, or Mozilla Firefox. | Comply. The resource management module will be tested and supported on current Microsoft Edge and Google Chrome, with QA compatibility checks for Safari and Firefox. |
| D3 | The application must support users from state, local and regional levels and conduct cross-sector data collection and information sharing | Comply. Facility, local, regional, and state users will submit and consume data according to assigned role, region, and facility relationships. Cross-sector information sharing will be controlled through configurable dashboards, report permissions, and incident/event prompts. |
| D4 | The application shall not have per seat/per use license fees and be able to support 2,000 concurrent users. | Comply. The proposed model should avoid per-seat/per-use application licensing for resource management users. Azure autoscaling and load testing will validate support for 2,000 concurrent resource-management users. |
| D6 | Application Availability: The application must be available 24 hours a day, 7 days a week, 365 days a year, with at least a 99.95% uptime (excluding scheduled application maintenance). | Comply. The resource management module will share the resilient Azure production architecture, with zone-aware hosting, database redundancy, backup, monitoring alerts, and runbooks to support the 99.95% uptime requirement. |
| D7 | The application must not require any software to be downloaded onto user machines to function properly. Solutions that require installation of client software will not be considered. | Comply. Users will access bed/resource management capabilities through supported web browsers without local installation or client software. |

## E - Security/Monitoring Requirements

| Reference | Requirement Description | Description of Services |
| --- | --- | --- |
| E1 | The application shall allow authorized administrators to view users access status and be able to terminate current connections as needed. | Comply. Authorized administrators will view account status, active access indicators, last login, and role assignments. Account disablement and session revocation actions will be available and logged. |
| E2 | The application must support role-based access controls. | Comply. RBAC will govern access to facility resource data, prompts, dashboards, reports, user administration, and configuration functions. |
| E3 | The application’s role-based access controls must allow discrete authorization for read/write, editing, and deletion permission. | Comply. Permissions will be defined at feature and data-action level, including view, submit, edit, delete, approve, export, configure views, manage prompts, and administer users/facilities. |
| E4 | Local system administrators shall be able to assign user roles and privileges to user accounts. | Comply. Delegated local administrators can manage users and roles within their authorized facility or jurisdiction scope, subject to KDHE-approved role templates and audit controls. |
| E5 | The application must support segregation of data access privileges based on user role. | Comply. Facility-level, regional, and statewide access will be segregated using role, organization, facility, and geographic scope. Server-side authorization will enforce data boundaries on all UI and API requests. |
| E6 | The application shall allow authorized administrators to create new healthcare facility accounts and new user accounts related to that healthcare facility. | Comply. Administrators can create facility accounts, maintain facility profiles and contacts, and associate users with facilities. Data validation will prevent duplicate facilities and enforce required fields. |
| E7 | The application must require all users to login using a unique ID and password. | Comply. All users will authenticate with unique identities through Microsoft Entra ID / Entra External ID. Access with shared or generic accounts will be prohibited. |
| E8 | The application must require Multi-Factor Authentication (MFA) for all users, including administrators and staff, upon every login attempt to the system. | Comply. MFA will be enforced for all users at each login using Microsoft Entra Conditional Access policies and strong authentication methods approved for the environment. |
| E9 | Must be able to provide full audit logs for authentication events upon request. | Comply. Authentication and authorization events will be logged centrally and made available for export/review through Azure Monitor, Log Analytics, Entra sign-in logs, Application Insights, and Sentinel according to KDHE-approved retention. |
| E10 | Per the Data Security Attachment, Contractor shall ensure that all AGENCY Production and Non-Production Data remain in the United States of America. Contractor shall further ensure no Production or Non-Production Data is accessed by Contractor employees, contractors, or any other authorized individual located outside of the United States. | Comply. All environments and backups will be configured in United States Azure regions. Contractor operational access will be limited to U.S.-based authorized personnel, monitored, logged, and periodically reviewed. |

## F - User Interface Requirements

| Reference | Requirement Description | Description of Services |
| --- | --- | --- |
| F2 | Ability to export reports to Excel or Comma-Separated Value (CSV). | Comply. Resource status, facility snapshots, prompt responses, and dashboard datasets will support XLSX and CSV export for authorized users. Export events will be auditable. |
| F3 | The application shall have the ability to batch upload/update user data. | Comply. The Administration module will support controlled batch upload/update of user data through CSV/XLSX templates with validation, error reporting, preview before commit, and audit logging. |
| F4 | Application has a distinct user administration section. A system administrator must be able to easily add/change/inactivate/remove users. | Comply. A dedicated Administration module will support add, update, deactivate, reactivate, and remove workflows, with role-based limits, approval options, and full audit trails. |
| F5 | Each user shall have a distinct access profile. | Comply. Each user will maintain an individual access profile showing identity, contact details, organization, facility, region, role(s), privileges, status, and audit attributes. |
| F6 | Application shall provide access to a test/demo environment for system testing and user training. | Comply. A separate test/demo environment will support training, system testing, configuration validation, and UAT. It will be isolated from production and governed by the same U.S. data residency commitment. |
| F7 | Application has the ability for system administrators to enter a “switch to user view”. Temporarily allowing administrators to be in the system as the user and troubleshoot issues. | Comply with controls. The platform will provide a controlled impersonation or “view as user” support capability for authorized administrators. The feature will require elevated permission, reason capture, limited duration, clear bannering, and immutable audit logging of all actions taken while in user view. |
| F8 | Application shall allow the system administrators to create and configure resource and status views. | Comply. Authorized administrators can configure standard resource/status views, filters, groupings, thresholds, columns, regions, and dashboard visibility for operational roles. |
| F9 | Applications shall allow users the ability to make personal resources and status views. | Comply. Users can create personal views using permitted filters and columns. Personal views will not override system views and will respect RBAC and data scope. |
| F10 | The facility account includes a detailed snapshot of facility contacts, resource availability, and other data points. | Comply. Facility profiles will include contacts, location, organizational attributes, resource availability, bed availability categories, status indicators, custom EEI fields, recent submissions, and related incident/event prompt history. |
| F11 | Application shall provide the ability to create ad-hoc and standard event prompts to collect facilities point-in-time data. | Comply. Authorized users can create standard and ad-hoc event prompts to collect point-in-time facility data, assign target facilities/regions, schedule response windows, send reminders, track completion, and report aggregate results. |

## G - Add-On Functionality

| Reference | Requirement Description | Description of Services |
| --- | --- | --- |
| G1 | The application provides API support to automate the import of bed availability data from Hospital Electronic Health Record (EHR) information. | Comply through integration architecture. The solution will expose secure APIs and integration patterns through Azure API Management to support automated bed availability ingestion from hospital EHR systems. The proposed approach supports standards-based integration such as HL7/FHIR where available, secure API authentication, data validation, queuing, error handling, and reconciliation dashboards. Final implementation depends on KDHE-approved EHR source systems, data mappings, and interface specifications. |

# 9. Security, Compliance, Audit, Monitoring, and Observability

The security design follows a defense-in-depth approach aligned to the RFP Data Security Attachment. Although the RFP excludes PHI, the platform will treat AGENCY data and Restricted-Use Information as sensitive operational data and apply healthcare-grade controls appropriate for public health preparedness operations.

## 9.1 Identity and Access Management

Identity is managed through Microsoft Entra ID, with Entra External ID for external facility users, so every account is unique and centrally governed. Multi-factor authentication is required for all users and administrators at each login, and Conditional Access policies apply location, device, and risk-based controls as approved by KDHE. Privileged access follows least-privilege roles with defined procedures and periodic access reviews.

## 9.2 Data Protection

All production and non-production data is stored and processed in United States Azure regions. Data is encrypted in transit with HTTPS and TLS and at rest with Azure-managed or customer-managed keys as the State requires, and Azure Key Vault holds secrets, certificates, and connection strings. The design follows data minimization in line with the RFP, which places patient data and patient movement tracking out of scope.

## 9.3 Audit and Monitoring

The platform captures both successful and unsuccessful sign-in events and logs administrator activity, data access, changes, deletions, permission changes, and exports. Logs are correlated centrally through Log Analytics and Microsoft Sentinel, and they are made available to KDHE according to the agreed process and retention period.

## 9.4 Application Security

Development follows a secure SDLC that includes code review, dependency scanning, infrastructure-as-code review, and CI/CD security gates. The runtime is protected by a web application firewall, DDoS protection, network segmentation, and private endpoints where appropriate. Vulnerabilities are managed continuously through Defender for Cloud, and penetration testing is completed before production.

## 9.5 Accessibility

The application and its delivered materials are designed to meet WCAG 2.1 Level AA, and accessibility testing is built into UX acceptance criteria and QA rather than added at the end. A VPAT or Product Accessibility Template is provided as a proposal or delivery artifact according to KDHE requirements.

# 10. Product Management and Delivery Methodology

The delivery approach uses product-management best practices and Agile execution while respecting State procurement, security, and acceptance requirements. The team will maintain a prioritized backlog mapped to RFP requirement references A-G, scope statements, security requirements, and deliverables.

Delivery begins by establishing product vision, outcomes, personas, and success metrics with KDHE and BCHS, and by creating an RFP traceability matrix that links each requirement to its design, backlog item, test case, and acceptance evidence. The team validates workflows with KDHE and BCHS through iterative sprint reviews before pilot, and it applies to a definition of ready and definition of done that covers accessibility, security, audit, documentation, and test evidence. Risk, decision, assumption, and dependency logs are maintained throughout, and release planning carries the work through pilot, production, onboarding, and ongoing enhancements.

# 11. Implementation Roadmap and Estimated Timeline

| Phase | ~ Timing After Contract Signature | Major Activities | Primary Outputs |
| --- | --- | --- | --- |
| 1. Mobilization and Discovery | Weeks 1-4 | Kickoff, stakeholder interviews, current-state review, requirements validation, security onboarding, integration discovery. | Project charter, delivery plan, refined backlog, risk register, architecture baseline. |
| 2. Detailed Design and Architecture | Weeks 5-8 | Solution design, data model, RBAC model, UX prototypes, API design, DevSecOps setup, environment planning. | Architecture documents, security design, wireframes, data model, test strategy. |
| 3. Foundation Build | Weeks 9-14 | Core app shell, identity/MFA, admin module, facilities, users, audit logging, CI/CD, monitoring baseline. | Working foundation, initial admin workflows, monitoring dashboards. |
| 4. Incident Management MVP | Weeks 15-22 | Incident creation, ICS roles, objectives/tasks, notifications, incident history, AAR/HVA workflows. | Incident Management pilot-ready module. |
| 5. Bed/Resource Management MVP | Weeks 15-24 | Facility snapshots, bed/resource data capture, EEI, prompts, views, exports, reporting. | Resource Management pilot-ready module. |
| 6. Integrations and API Automation | Weeks 21-28 | API Management, EHR import endpoints, validation, queues, reconciliation, error handling. | Integration-ready APIs and sample payloads. |
| 7. Pilot / UAT / Training | Weeks 29-34 | Pilot testing in demo environment, training, UAT, defect remediation, accessibility/security validation. | Pilot sign-off, training materials, updated documentation. |
| 8. Production Rollout | Weeks 35-38 | Production deployment, end-user onboarding, go-live support, hypercare. | Production launch, support transition, go-live report. |
| 9. Ongoing Support and Enhancement | Post go-live | 24/7 help desk, maintenance, monthly BCHS meetings, backlog refinement, security reviews. | Operational support, enhancements, compliance reporting. |

# 12. Staffing and Resource Plan

| Role | Primary Responsibility | Estimated Involvement |
| --- | --- | --- |
| Program Manager | Contract coordination, governance, risks/issues, monthly meetings, executive reporting. | 0.5-1.0 FTE |
| Product Owner / Business Analyst | Backlog, requirements, acceptance criteria, stakeholder validation. | 1.0 FTE |
| Azure Solution Architect | Architecture, security, integration, resiliency, data strategy. | 0.5 FTE |
| .NET Engineers | Web/API development, RBAC, workflows, reports, integrations. | 2-4 FTE |
| Data Engineer | SQL hybrid model (with optional Cosmos DB extension), ETL, reporting model, API data normalization. | 0.5-1.0 FTE |
| DevSecOps Engineer | CI/CD, IaC, environments, monitoring, security automation. | 0.5-1.0 FTE |
| QA / Test Automation | Functional testing, accessibility checks, regression, load testing support. | 1.0 FTE |
| UX / Accessibility Specialist | Responsive UI, WCAG 2.1 AA design, usability testing. | 0.25-0.5 FTE |
| Emergency Preparedness SME | NIMS/NRF/ICS workflow validation and terminology review. | Part-time SME |

## 12.1 Engagement Organizational Chart

The engagement reporting structure is shown below, satisfying the organizational chart requirement in RFP §2.4(e). The Program Manager is the single point of accountability to KDHE for delivery; all engineering, quality, and subject-matter roles report through this structure. Functional resources are drawn from IBM Consulting's bench and are dedicated to the engagement at the levels shown in the staffing plan above.

| Role | Reports To |
| --- | --- |
| Engagement Sponsor (IBM Consulting Account Executive) | IBM Consulting Leadership |
| Program Manager | Engagement Sponsor; single point of accountability to KDHE |
| Product Owner / Business Analyst | Program Manager |
| Azure Solution Architect | Program Manager |
| .NET Engineers (2–4) | Azure Solution Architect |
| Data Engineer | Azure Solution Architect |
| DevSecOps Engineer | Azure Solution Architect |
| QA / Test Automation | Program Manager |
| UX / Accessibility Specialist | Program Manager |
| Emergency Preparedness SME | Program Manager (subject-matter advisor) |
| Security & Compliance Officer | Program Manager (compliance oversight) |

# 13. Assumptions, Clarifications, and Exceptions

Assumptions are listed to avoid hallucination and to distinguish confirmed RFP facts from implementation recommendations. Any assumption can be revised after KDHE answers clarification questions.

The RFP does not identify an incumbent technology stack, so the custom Azure-native Kansas Preparedness Platform (KPP), built on Microsoft Azure with .NET 8, is recommended as the primary approach, with the IBM IOC for EM commercial platform offered as an optional add-on (see Appendix C).

The RFP states no PHI will be accessible; HIPAA/HITRUST alignment is recommended as a healthcare-grade control baseline but final compliance obligations should be confirmed with KDHE.

EHR integration scope for G1 depends on source EHR systems, interface engines, data standards, and data-sharing agreements that are not included in the RFP.

RTO/RPO values are not specified in the extracted requirements and should be confirmed.

Final licensing/commercial terms should ensure no per-seat/per-use fees for application users, consistent with A4 and D4.

No exceptions are proposed to the functional requirements A-G in this response.

## Exceptions

IBM takes no exceptions to the terms and conditions of RFP EVT0010848, including the Standard Terms and Conditions, Form DA-146a, and the Data Security Attachment. By submission of this Technical Proposal, IBM acknowledges and accepts all RFP terms and conditions in full, consistent with RFP §1.18.

# 14. Kansas Preparedness Platform (KPP) Detail

The Kansas Preparedness Platform (KPP) is the primary Incident Management and Common Operating Picture solution within the proposed future-state architecture. KPP is a custom, cloud-native application engineered specifically around Kansas operational workflows to support incident command, operational coordination, situational awareness, and multi-agency emergency response operations.

The platform aligns strongly with the RFP requirements for a scalable electronic Incident Command System (ICS) that supports planning, response, recovery, and statewide operational coordination aligned with National Incident Management System (NIMS) and National Response Framework (NRF) operational models.

## Why KPP is a Strong Fit for the RFP

KPP fits the RFP because it is engineered to do exactly the work the State is asking for, without the compromises of adapting an off-the-shelf product. It manages the full incident lifecycle across planning, response, recovery, and after-action operations, and it presents a geospatial common operating picture with dashboards so that everyone shares the same situational awareness. It supports multi-agency coordination and emergency operations center workflows, together with field operations, notifications, task coordination, and operational collaboration. Because it is built as a set of Azure-native microservices, every dashboard, incident form, workflow, and report can be shaped to Kansas requirements and extended over time for healthcare preparedness and public health emergency response.

## Proposed Azure-Native Architecture

IBM proposes an Azure-native architecture where KPP is delivered as a set of .NET 8 microservices serving as the operational incident management application layer, while Microsoft Azure provides the enterprise cloud foundation, interoperability, security, analytics, and statewide data services.

| Capability | Recommended Platform |
| --- | --- |
| Incident Command / Common Operating Picture | KPP (.NET 8 microservices) |
| Incident Lifecycle Management | KPP (.NET 8 microservices) |
| Operational Dashboards | KPP + Power BI |
| Cloud Hosting | Microsoft Azure |
| Identity & MFA | Microsoft Entra ID |
| Healthcare Interoperability | Azure API Management + FHIR Services |
| Notifications | Azure Communication Services |
| Security Monitoring | Microsoft Sentinel + Defender |
| Data Storage | Azure SQL Database (Cosmos DB optional) |
| Workflow Orchestration | Azure Logic Apps + Durable Functions |

## Strategic Benefits to KDHE

For KDHE, this approach delivers a system shaped precisely to Kansas workflows rather than a generic product the State must adapt to. The State gains enterprise-grade capabilities aligned to public-sector operational models, supported underneath by Azure security, observability, and interoperability services built for healthcare-grade workloads. Because the platform is purpose-built and Azure-native, it offers deep customization and long-term extensibility, leaving room to grow into broader statewide healthcare coordination and preparedness modernization over time.

IBM recommends the Kansas Preparedness Platform as the foundational emergency management solution for KDHE while leveraging Microsoft Azure services to provide a scalable, secure, interoperable, and highly observable statewide preparedness ecosystem.

# 15. Bidder Information, Qualifications, and Experience

This section responds to the bidder requirements in §§2.4–2.6 and §2.9 of the RFP. The firm-level details below reflect IBM Consulting, the bidder. The client reference contacts in §15.4 are shown in brackets for IBM to confirm at the time of bid.

## 15.1 Bidder Information

The bidder is IBM Consulting, the professional services organization of International Business Machines Corporation (IBM). IBM was established in 1911 and is a publicly traded company listed on the New York Stock Exchange under the symbol IBM, with corporate headquarters in Armonk, New York. IBM is one of the world's largest technology and consulting organizations, with a global workforce in the hundreds of thousands across consulting, engineering, data, security, and industry practices. The personnel assigned to this engagement span program management, solution architecture, custom application engineering, Azure engineering, data, security, quality assurance, accessibility, and emergency preparedness subject matter expertise, with roles, job titles, and level of involvement detailed in the staffing plan in §12. These resources are dedicated to the project at the levels shown in that section and are not committed to other work in a way that would affect the delivery schedule. An engagement organizational chart accompanies the staffing plan in §12, and IBM's audited financial statements are publicly available in its annual report and SEC filings and can be furnished on request.

## 15.2 Qualifications

IBM is an established firm recognized for delivering web-based emergency management and healthcare resource platforms of comparable size and complexity to the system described in this RFP. Because the Kansas Preparedness Platform is engineered and supported directly by IBM Consulting, the solution is built and maintained by the organization that delivers it rather than through a third party. IBM maintains the staffing, custom Azure-native engineering depth, and Microsoft Azure platform expertise needed to meet the deadlines in the bid event, and it has implemented and supported emergency management and public-sector programs at state and national scale.

## 15.3 Experience

IBM has well over five years of continuous, active participation in the design, implementation, and support of emergency management and public-sector technology systems, which far exceeds the minimum experience requirement in §2.6. IBM Consulting has delivered custom, cloud-native applications for emergency operations and public safety organizations, and delivers large-scale health, human services, and emergency preparedness programs for government clients. Three engagements comparable in scope to the Incident Management and Bed Availability and Resource Management areas of this RFP are identified in the references below.

## 15.4 References

In accordance with §2.9, three references are provided below for clients who have purchased similar services within the last five years. None of the references is an employee of the bidder or the buying agency.

| Reference | Organization and Address | Contact Person and Title | Email and Phone |
| --- | --- | --- | --- |
| Reference 1 | [Organization, address] | [Name, title] | [email] / [phone] |
| Reference 2 | [Organization, address] | [Name, title] | [email] / [phone] |
| Reference 3 | [Organization, address] | [Name, title] | [email] / [phone] |

# 16. Bidder Contracts, Mandatory Forms, and Equipment

This section responds to RFP Sections 2.10 (Bidder Contracts) and 2.13 (Equipment). It identifies the contracts, agreements, licenses, and warranties to be incorporated into the resulting contract, and confirms the manufacturer and service tier for each platform component proposed under this RFP.

## 16.1 Contracts, Licenses, and Warranties to Be Incorporated

Per RFP §2.10, the following contracts, agreements, licenses, and warranties will be incorporated into or referenced by the resulting contract. Form DA-146a (Kansas Contractual Provisions Attachment) is acknowledged as mandatory and will be executed without modification. Copies of any of the documents below are available on request and will be provided in advance of contract execution as part of the State's review.

| Document | Description |
| --- | --- |
| Form DA-146a (Kansas Contractual Provisions Attachment) | Mandatory state contract attachment; executed without modification. |
| IBM Master Services Agreement and Statement of Work | IBM Consulting service-delivery terms governing the professional services performed under this engagement. |
| Microsoft Customer Agreement (or applicable Microsoft enterprise agreement) | Subscription and service terms governing the Microsoft Azure platform services used to deliver the solution. |
| Microsoft Product Terms and Service-Level Agreements | Service-level commitments and use rights for the specific Azure services (App Service, Azure SQL Database, Azure Storage, Entra ID, API Management, Sentinel, and related components). |
| Third-party and open-source software licenses | Standard permissive licenses (e.g., MIT, Apache 2.0, BSD) covering vetted .NET and open-source components incorporated into the build. A complete software bill of materials will be provided at delivery and on request. |
| Warranties | IBM warrants services will be performed in a professional and workmanlike manner consistent with prevailing industry standards. Azure platform services carry Microsoft's published service-level agreements. |

## 16.2 Equipment Manufacturer and Service Tier

Per RFP §2.13, the solution does not require any State-managed or customer-managed hardware. The Web-Based Preparedness Application is delivered as a cloud-native solution on Microsoft Azure platform services in United States Azure regions, with all compute, storage, networking, and security hardware owned, operated, and physically secured by Microsoft. Users access the application through a standard web browser on existing State or facility-issued devices. The table below identifies the manufacturer and service tier for each platform component proposed.

| Component | Manufacturer | Service / Product |
| --- | --- | --- |
| Cloud platform | Microsoft Corporation | Microsoft Azure (FedRAMP-authorized U.S. regions) |
| Application hosting | Microsoft Corporation | Azure App Service / Azure Container Apps |
| Relational database | Microsoft Corporation | Azure SQL Database |
| Document / key-value store | Microsoft Corporation | Azure Storage (Azure Cosmos DB optional) |
| Identity and access | Microsoft Corporation | Microsoft Entra ID and Microsoft Entra External ID |
| Secrets management | Microsoft Corporation | Azure Key Vault |
| Integration and API gateway | Microsoft Corporation | Azure API Management; Azure Application Gateway with Web Application Firewall |
| Security monitoring | Microsoft Corporation | Microsoft Sentinel, Microsoft Defender for Cloud, Azure Monitor / Log Analytics |
| Analytics and reporting | Microsoft Corporation | Power BI / Power BI Embedded |
| Client device | Existing State or facility-issued devices (no procurement required) | Standard modern web browser (Microsoft Edge, Google Chrome, or equivalent) |

No proprietary hardware is proposed under this RFP. Should KDHE elect any optional add-on described in Appendix C, additional product details and any associated component references will be provided at that time.

# Appendix A. Cloud Service Provider Questionnaire

The following responses address the Cloud Service Provider Questionnaire on page 41 of the RFP. The cloud foundation for this solution is Microsoft Azure operating in United States regions, and the responses reflect the controls committed to in §9 and the KDHE Data Security Attachment.

| Question | Response |
| --- | --- |
| 1. Does the CSP have a secure environment, federally authorized to at least the FIPS-199 Moderate level to store records containing PII? | Yes. Microsoft Azure operates United States regions authorized under FedRAMP Moderate and High, which meet or exceed the FIPS-199 Moderate confidentiality and integrity baseline. This solution does not store PHI and limits PII as directed by the RFP, and the hosting environment is authorized above the Moderate level. |
| 2. Can the cloud provider alter Terms of Service or contracts without the express written consent of the agency? | No. Service and contract terms for this engagement will not be changed without the State's express written consent, and changes are governed by the contract and Form DA-146a. |
| 3. Will ownership of data remain solely with the State of Kansas at all times? | Yes. All AGENCY data remains the sole property of the State of Kansas at all times. |
| 4. Will backup information be returned to the State if the contract ends or the provider files for bankruptcy? | Yes. Backups and data will be returned to the State in a usable format upon termination or provider insolvency, under the data return and destruction provisions of the contract. |
| 5. Is there a documented process to remove and control agency information upon termination? | Yes. A documented offboarding process governs the return and certified destruction of AGENCY data within the agreed timeframe, consistent with the Data Security Attachment. |
| 6. Can the provider use stored data for any purpose outside agency use? | No. AGENCY data is used solely to deliver the contracted services and for no other purpose. |
| 7. Does the contract restrict sharing of privacy data with entities not explicitly authorized? | Yes. Data sharing is limited to entities explicitly authorized in the contract. |
| 8. Does the contract restrict storage, transfer, or processing to facilities under United States jurisdiction? | Yes. All production and non-production data is stored, processed, and maintained within the United States, and no data is accessed from outside the United States, consistent with requirements B10 and E10 and the Data Security Attachment. |
| 9. What controls prevent misuse of data by those with access? | Role-based access control, least privilege, multi-factor authentication on every login, conditional access policies, full audit logging, continuous monitoring with Microsoft Sentinel and Defender for Cloud, and periodic access reviews. |
| 10. Does the provider allow data access as permitted under federal and Kansas law to authorized agencies and individuals verifying their own information? | Yes. The State controls access, and the platform supports lawful access and record retrieval as permitted under applicable federal and Kansas law. |
| 11. What ensures data is accurate, relevant, timely, and complete? | Data is owned and maintained by State and facility users. Validation rules, update workflows, and audit trails support accuracy and timeliness, and KDHE administers data governance for the platform. |
| 12. What privacy training is provided, and who is responsible? | Personnel complete annual security and privacy training. The provider's designated security officer is accountable for privacy protection, and the engagement follows the State's privacy requirements. |
| 13. How does the provider facilitate KORA, FOIA, and subpoena requests? | Because the State retains ownership and control of its data, the provider supports lawful requests by enabling the State to export and produce records and by following documented legal-hold and disclosure procedures. |
| 14. Is there a documented process to report and handle breaches? | Yes. A documented incident response process governs detection, containment, notification, and remediation of security incidents. |
| 15. Describe the process to report potential breaches to the agency within one hour. | The provider notifies the AGENCY within one hour of becoming aware of any actual or suspected privacy or security breach, whether intentional or inadvertent, and provides additional detail as the investigation proceeds, consistent with the Data Security Attachment. |
| 16. Describe the redress actions the agency can take in the event of a breach. | The State's remedies include all rights in the contract and Form DA-146a, up to and including termination, along with provider cooperation in the investigation, remediation at the provider's cost, and any damages available under the contract. |

# Appendix B. Security Questionnaire

The following responses address the Web-Enabled Application Security Questionnaire on pages 42-48 of the RFP. The solution is delivered on Microsoft Azure operating in United States regions, and the responses reflect the controls committed to in §9 (Security, Compliance, Audit, Monitoring, and Observability) and the KDHE Data Security Attachment. Several questionnaire items assume a vendor-managed, on-premises Windows/IIS environment; because the platform is a cloud-native Azure solution, those items are answered with the equivalent Azure platform control.

| Web-Enabled Application Security Questionnaire for: Vendor Name Date: / / |  |
| --- | --- |
| Question | Response |
| Physical Security: involves the security of physical devices, including the ability to control access to such hardware. |  |
| 1. What are the hardware components and where are they physically located? | The solution is hosted entirely on Microsoft Azure platform services in United States Azure regions. There is no customer-managed physical hardware; the underlying compute, storage, and network hardware is owned, operated, and physically secured by Microsoft in FedRAMP-authorized U.S. datacenters. Application components run as Azure platform services (e.g., App Service / Container Apps, Azure SQL Database, Azure Storage). |
| 2. Who has access to the physical components? | Only Microsoft datacenter personnel have physical access, governed by Azure's audited physical-security program (biometric access controls, 24x7 monitoring, escorted access) validated under FedRAMP, ISO 27001, and SOC reports. No IBM or KDHE staff require or have physical hardware access. |
| 3. Are the environmental controls adequate (e.g., smoke and water detection, fire prevention)? | Yes. Azure datacenters provide audited environmental controls including fire detection and suppression, smoke and water detection, climate control, and redundant power and cooling, validated under Azure's compliance certifications. |
| 4. What UPS is being used and what characteristics does it have? | Power continuity is provided by Azure datacenter infrastructure, including redundant utility feeds, uninterruptible power supply systems, and backup generators maintained by Microsoft. Application resilience is further achieved through Azure Availability Zones and geo-redundancy. |
| User Security: addresses the ability to ensure that the user accessing data and systems is in fact who they say they are and that they have access only to those resources to which they are authorized. Functions that are involved in this issue include identification, authentication, and authorization of the individual, as well as non-repudiation and audit. |  |
| 5. How are users identified to the systems? | Users are identified through Microsoft Entra ID, with Entra External ID for external facility users; every account is unique and centrally governed (§9.1). |
| 6. What unique form of identification do they have (UserID)? | Each user has a unique Entra ID / External ID account with a unique, email-based user principal identifier. Shared accounts are not permitted. |
| 7. Who administers the UserIDs? | KDHE-authorized administrators manage accounts through the platform's Administration module and Microsoft Entra ID, under least-privilege roles with periodic access reviews. |
| 8. How are inactive users removed, by whom, and how timely? | A documented joiner-mover-leaver process lets authorized administrators disable or remove accounts promptly upon notice; policy- and inactivity-based disablement is supported, and periodic access reviews catch any remaining stale accounts. |
| 9. How are users authenticated to the system (passwords, smart cards, biometrics)? | Users authenticate via Microsoft Entra ID with multi-factor authentication required at every login for all users and administrators. Conditional Access applies device, location, and risk-based controls (§9.1). MFA methods include authenticator app, phone, and FIDO2/biometric options. |
| 10. If passwords are used, what are the specific password rules (minimum length, character makeup, aging, etc.)? | Password policy follows Microsoft Entra ID and KDHE-approved standards, configurable minimum length, complexity, banned-password protection, lockout, and expiration, combined with mandatory MFA. NIST SP 800-63-aligned policies are applied per KDHE direction. |
| 11. How is assurance provided that the information received has not been altered? | Integrity is protected by TLS in transit, encryption at rest, comprehensive server-side validation, and tamper-evident, append-only audit logging correlated in Log Analytics and Microsoft Sentinel. |
| 12. How is assurance provided that the reputed sender is indeed the one who sent it? | Authenticated sessions via Entra ID with MFA, cryptographically signed OpenID Connect / OAuth 2.0 tokens, and TLS provide assurance of identity. Every action is attributable to the authenticated user in the audit log (non-repudiation). |
| 13. What levels of system access are there? | Access is role-based (RBAC) with least-privilege roles spanning facility users, local and regional coordinators, incident command staff, KDHE administrators, and read-only executive roles, plus privileged administrative roles governed by Conditional Access. |
| 14. Who determines and maintains them? | KDHE owns role definitions and authorization policy; authorized administrators maintain role assignments through the Administration module, subject to periodic access reviews. |
| 15. What audit trails are maintained to enable reconstruction and/or review of operations performed on systems? | The platform logs sign-ins (success and failure), administrator activity, data access, changes, deletions, permission changes, and exports, correlated centrally in Log Analytics and Microsoft Sentinel (§9.3). |
| 16. How are they protected so users cannot change them? | Logs are written to append-only, access-controlled Azure Monitor / Log Analytics stores outside application-user control. No application user can modify or delete audit records. |
| 17. How often are they reviewed and by whom? | Logs are continuously monitored by Microsoft Sentinel and Defender for Cloud with automated alerting and reviewed by the security team on the agreed cadence. Logs are made available to KDHE per the agreed retention and review process. |
| Application Security: concerns the built-in security features of the application itself. |  |
| 18. What security features are built into the application? | Multi-factor authentication, role-based access control, Conditional Access, server-side input validation, output encoding, parameterized data access, anti-CSRF protections, secure session management, a web application firewall, and full audit logging (§9.4). |
| 19. How do these security features work? | Authentication and authorization are handled through Microsoft Entra ID and OAuth 2.0 / OpenID Connect, with per-request authorization checks. Input validation and output encoding occur in the business and data layers, and Azure WAF and Defender for Cloud provide runtime protection and continuous vulnerability management. |
| 20. How does the application communicate with other systems? | Inter-service and integration traffic uses encrypted channels (TLS / HTTPS) over private endpoints where appropriate, with authenticated APIs through Azure API Management, managed identities, and secrets stored in Azure Key Vault. |
| 21. Are input fields that capture sensitive data set with autocomplete off? | Yes. Sensitive input fields disable autocomplete. The application is a modern browser-based solution, and secure-form practices are applied across all supported modern browsers. |
| 22. What information is logged for each transaction? | At minimum the user identity, source IP address, and date/time stamp, together with the action performed, the resource affected, and the outcome, consistent with §9.3. |
| 23. Where is the logging information stored? | In Azure Monitor / Log Analytics with Microsoft Sentinel correlation, hosted in United States Azure regions, under access control and the agreed retention period. |
| 24. Are session tokens custom-generated and resistant to reverse engineering? | Session and token management uses the Microsoft Entra ID / Microsoft identity platform (OAuth 2.0 / OIDC). Tokens are user-unique, cryptographically signed, non-predictable, and resistant to reverse engineering. |
| 25. What cookies are stored on the client and what do they contain? | Only essential session and authentication cookies are used, issued by the Microsoft identity platform and the application. They are marked Secure and HttpOnly with SameSite restrictions and contain no sensitive data. |
| 26. Are cookies checked for validity? | Yes. Tokens and cookies are validated server-side for signature, issuer, audience, and expiration on every request. |
| 27. Are sessions and cookies destroyed at logout? | Yes. Sign-out invalidates the session and clears session/authentication cookies; token lifetimes and revocation are enforced by Entra ID. |
| 28. Is re-authentication required for critical actions? | Step-up or re-authentication can be enforced through Conditional Access for sensitive actions. The platform performs no financial transfers; privileged or destructive actions require elevated authorization and are logged. |
| 29. What controls protect any files where userIDs, passwords, or PINs are stored? | Credentials are not stored by the application, identity is delegated to Microsoft Entra ID. Secrets, certificates, and connection strings are held in Azure Key Vault with access policies and managed identities; no passwords or PINs are stored in application files. |
| 30. Are authentication events logged? | Yes, successful and failed logins, logouts, and authentication anomalies are logged (§9.3). |
| 31. Are administrative events logged? | Yes, account management, permission changes, and logging-configuration changes are logged. |
| 32. Are logs append-only? | Yes. Logs are stored in append-only Azure Monitor / Log Analytics stores; existing records cannot be overwritten or deleted by users. |
| 33. Is client-side validation performed? | Client-side validation is used to improve usability, but all security-relevant validation is enforced server-side. |
| 34. Is server-side validation performed? | Yes, comprehensive server-side validation is performed on all inputs, independent of and redundant to any client-side checks. |
| 35. Is input edited to prohibit meta-characters? | Input is validated, sanitized, and output-encoded; allow-list validation and encoding neutralize meta-characters, and parameterized queries prevent injection. |
| 36. Are parameterized stored procedures used to prevent SQL injection? | Yes. Data access uses parameterized queries and stored procedures (via Entity Framework / ADO.NET parameters) to prevent SQL injection. |
| 37. Are variables passed to scripts or the OS protected against command-injection attacks? | User input is never passed to OS commands, and no shell execution is performed from user input. Any dynamic logic is parameterized and validated, preventing command injection. |
| 38. What scripting language is used and how are its vulnerabilities managed? | The application is built on .NET 8 (C#) with modern front-end frameworks. Dependencies are scanned continuously (Defender for Cloud and CI/CD dependency scanning) and findings are remediated (§9.4). |
| 39. Is security checking performed after UTF-8 (or other) decoding? | Yes. Input is canonicalized and validated after decoding to prevent encoding-based bypass. |
| 40. Are developer comments removed from client-side code? | Yes. Production builds are minified, with developer comments and debug artifacts removed. |
| 41. Can users see debugging information? | No. Custom error handling prevents stack traces and debug details from reaching clients, and debug mode is disabled in production. |
| 42. Are sample, test, and unused files removed from production? | Yes. CI/CD deploys only required artifacts; sample, test, and unused files are excluded from production. |
| 43. Are pages containing personal data prevented from being cached? | Yes. Pages with sensitive data set no-cache / no-store headers, and data minimization limits personal data per the RFP. |
| 44. Is POST used instead of GET for sensitive submissions? | Yes. State-changing and sensitive submissions use POST (and appropriate verbs); sensitive data is never placed in query strings. |
| 45. What write permissions do service accounts have to application folders? | Not applicable to the Azure PaaS hosting model, there is no customer-managed IIS or IUSR account. The application runs under managed identities with least privilege and requires no broad filesystem write permissions. |
| 46. What registry access do service accounts have? | Not applicable, there are no customer-managed Windows servers or registry. PaaS configuration uses Azure App Configuration and Key Vault. |
| 47. Are shared folders required? | No. The architecture uses Azure storage services (Blob / Files) with scoped access rather than open shared folders. |
| 48. Are connection strings stored outside the application code? | Yes. Connection strings and secrets are stored in Azure Key Vault, not in the application or a registry, and accessed via managed identities (§9.2). |
| 49. Are parent paths disabled on the web server? | Not applicable, there is no IIS server. Parent-path traversal is not enabled, and path traversal is mitigated in code. |
| 50. Are stored procedures used for database interaction? | Yes, parameterized stored procedures and parameterized queries are used for database interaction. |
| 51. Do the presentation layers follow ADA / accessibility guidelines? | Yes. The UI targets WCAG 2.1 Level AA, with accessibility built into UX acceptance criteria and QA; a VPAT is provided (§9.5). |
| 52. Is third-party software (beyond the standard Microsoft OS) used, and how is it secured? | The solution relies on Azure platform services and vetted, scanned .NET and open-source libraries. Any third-party component is reviewed, license-cleared, and vulnerability-scanned before use. |
| 53. Does the application use a three-layer architecture? | Yes. KPP follows a three-layer architecture, presentation, business / services, and data, implemented as Azure-native .NET 8 microservices. |
| System Security: involves analysis of the overall operating systems and software used to support the application software. |  |
| 54. What research has been done into known vulnerabilities in the system software? | Vulnerabilities are managed continuously through Microsoft Defender for Cloud, dependency scanning, and threat intelligence, with penetration testing completed before production (§9.4). |
| 55. Who installs patches and how is the software kept up to date? | Azure manages operating-system and platform patching under the PaaS model. Application dependencies and container images are patched by the delivery team through CI/CD on a defined cadence, keeping all components current. |
| 56. Are unnecessary services removed or disabled? | Yes. The PaaS model minimizes the attack surface; only required services are enabled and are hardened to Azure security baselines. |
| 57. Is debug mode turned off in production? | Yes. Debugging is disabled in all production environments. |
| 58. Are default accounts disabled and default passwords changed? | Yes. There are no default or shared accounts; identity is provided through Entra ID with MFA, and no default credentials are used. |
| 59. Is the database user account limited to least privilege? | Yes. Application database principals use least privilege (execute on stored procedures and scoped CRUD as required) rather than broad administrative rights. |
| Data Security: encompasses both physically protecting the application data from unauthorized access and preventing loss of data through mechanical/electrical failure or viruses. |  |
| 60. Is authentication used at all times when accessing or making changes to data? | Yes. All data access and changes require an authenticated, authorized session (Entra ID plus RBAC), with full audit logging (§9). |
| 61. Is at least 128-bit encryption used for data transmitted over public networks? | Yes. Data in transit is encrypted with TLS 1.2+ (well exceeding 128-bit), and data at rest is encrypted with Azure-managed or customer-managed keys (§9.2). |
| 62. Are FTP transmissions over insecure channels encrypted? | FTP is not used. Any data exchange occurs over secure, encrypted channels (HTTPS / TLS, SFTP, or secure APIs); legacy insecure FTP is not part of the design. |
| 63. Is auditing activated and all access to data logged? | Yes. Auditing is enabled and all data access is logged (§9.3). |
| 64. What are the backup and archive procedures? | Azure-native backup and point-in-time restore are used for databases, and geo-redundant storage for files. Backup schedules and retention are set with KDHE, with periodically tested restore procedures. |
| 65. What are the offsite storage requirements for backups and archives? | Backups use geo-redundant Azure storage replicated across United States regions; all backup data remains within the United States in accordance with data-residency requirements. |
| 66. Are backups encrypted? | Yes. Backups are encrypted at rest by default. |
| 67. What virus control and detection procedures protect the data? | Microsoft Defender for Cloud and Defender antimalware protect platform workloads; uploaded content can be scanned, and storage is continuously monitored for threats. |
| 68. How is privacy maintained for personal data collected from electronic transmissions? | Data minimization (no PHI or patient data per the RFP), TLS in transit, encryption at rest, RBAC, MFA, and audit logging protect personal data from unauthorized transmission and access (§§ 9.1-9.3). |
| Network Security: includes the physical and electrical links between the client and the host. |  |
| 69. What documents show the network architecture? | A solution and network architecture diagram is provided in §4 (Solution Architecture) and can be supplied in the RFP's Architecture Document format; it depicts Azure regions, network segmentation, gateways, and component connectivity. |
| 70. Is the network isolated from devices that have no business relationship with it? | Yes. Azure virtual networks, network security groups, and private endpoints isolate workloads; only authorized, authenticated traffic reaches application resources. |
| 71. Are firewalls in place between the network and the Internet? | Yes. Azure Firewall / Application Gateway with a web application firewall and network security groups sit between the public Internet and the application and data tiers (§9.4). |
| 72. Are public-facing servers placed in a DMZ behind a firewall? | Yes. Public-facing components sit behind Application Gateway / WAF in a segmented subnet (DMZ equivalent), while data tiers reside on private subnets and private endpoints, inaccessible from the Internet. |
| 73. Is intrusion detection installed? | Yes. Microsoft Defender for Cloud and Sentinel provide intrusion detection and threat analytics, and Azure DDoS Protection is enabled. |
| 74. How is the environment monitored for unauthorized access? | Through continuous 24x7 monitoring and alerting in Sentinel and Defender for Cloud, with automated detections and incident response (§§ 9.3–9.4). |
| Security Administration: involves the administration of the overall security plan. |  |
| 75. Who are the security administrators for the application? | A designated security officer and KDHE-approved authorized administrators administer security; privileged roles are least-privilege and subject to periodic access review. |
| 76. What functions do they provide? | Identity and role administration, monitoring and incident response, configuration of Conditional Access and security policies, audit review, and oversight of vulnerability remediation. |
| 77. How are users provided with userIDs and passwords? | Through a controlled provisioning process in Microsoft Entra ID and the Administration module. Users complete secure self-service enrollment with MFA; administrators never share credentials. |
| 78. Are passwords restricted from distribution by telephone or unsecured email? | Yes. Credentials are never distributed by telephone or unsecured email; secure self-service enrollment and reset are used instead. |
| 79. How are unusual incidents handled? | Through a documented incident-response process, detection, containment, eradication, recovery, notification (including the one-hour breach-notification commitment), and post-incident review. |
| 80. Have all users been instructed to exercise caution to prevent release of sensitive details? | Yes. Personnel complete annual security and privacy training and follow data-handling policies designed to prevent unauthorized disclosure. |
| Database Security: involves connections to the database. |  |
| 81. Do you pass SQL query information or hierarchy paths via request objects? | No. The application does not expose SQL or hierarchy paths through request objects; data access is performed server-side through parameterized procedures, with no client-supplied query logic. |
| 82. Does the application use server-side validation for sensitive, financial, or authorization input before writing, updating, or allowing access? | Yes. All sensitive and authorization-relevant inputs are validated and authorized server-side before any read, write, update, or access is permitted. |

# Appendix C. Optional IBM IOC for EM Add-On

The Kansas Preparedness Platform (KPP) described in §14 is IBM's recommended primary solution for the Incident Management and Common Operating Picture components of this RFP. For KDHE stakeholders who would prefer to evaluate an established commercial emergency management product instead of, or alongside, custom KPP build, IBM offers the IBM Intelligent Operations Center for Emergency Management (IOC for EM) as an optional add-on deployed on the same Microsoft Azure foundation. This appendix summarizes the optional offering and invites KDHE to request the detailed materials it needs to evaluate the option.

## What the Optional Add-On Provides

IOC for EM is a mature, purpose-built emergency management platform that provides incident command, a geospatial common operating picture, multi-agency coordination, and emergency operations center workflows out of the box. As an optional add-on it would serve as the operational incident management application layer in a hybrid IBM + Azure architecture, while the Azure foundation continues to supply identity, security, interoperability, analytics, and statewide data services. Electing this option trades some of KPP's deep customization for the faster baseline of a configured commercial product, and it can be adopted for the full solution or for the Incident Management component only.

## Details Available on Request

IBM can provide the following materials so KDHE can evaluate the optional IOC for EM add-on. KDHE may indicate which items it would like by noting their interest during clarification or at contract award, and IBM will furnish the requested materials within a mutually agreed timeframe.

| Optional Detail Available | Description | Requested (Y/N) |
| --- | --- | --- |
| IOC for EM functional & technical specifications | Full capability, module, and architecture detail for the commercial platform |  |
| Hybrid IBM + Azure reference architecture | Component mapping and integration design across IOC for EM and Azure |  |
| Licensing & pricing model | Subscription, licensing, and cost structure for the optional add-on |  |
| Implementation timeline & effort delta | Schedule and level-of-effort difference versus the KPP baseline |  |
| Security & compliance documentation | IOC for EM-specific controls, certifications, and U.S. data residency |  |
| Comparable deployment references | Reference clients and outcomes for similar IOC for EM implementations |  |

# Appendix D. Submission Package Compliance Checklist

This appendix consolidates the RFP's Vendor Response Checklist (RFP page 3) with the location or disposition of each required item, so KDHE can confirm at a glance that the submission package is complete. Items marked "Separate submission" are provided alongside this Technical Proposal as signed forms or certifications. The Cost Proposal is provided as a separately submitted document; no cost or pricing information appears in this Technical Proposal. IBM confirms that every item on the RFP's Vendor Response Checklist is addressed either within this Technical Proposal or as an identified separate submission. Required signatures will be applied at submission by an authorized officer of IBM Corporation.

| Required Item | RFP Reference | Status / Location |
| --- | --- | --- |
| Signature Sheet | RFP p.2 | Included in the Mandatory Forms and Certifications front-matter section of this Technical Proposal (Signature Sheet); signed by an authorized officer of IBM Corporation prior to submission. |
| Tax Clearance Certificate | RFP p.4 | Tax Clearance Instructions reproduced in the Mandatory Forms and Certifications front-matter section of this Technical Proposal; current IBM certificate obtained from the Kansas Department of Revenue and included in the submission package. |
| Immigration Reform and Control Certification | RFP p.5; §3.26 | Included in the Mandatory Forms and Certifications front-matter section of this Technical Proposal (Immigration Reform & Control Certification); signed by an authorized officer of IBM Corporation prior to submission. |
| Sexual Harassment Policy Agreement | RFP p.6 | Included in the Mandatory Forms and Certifications front-matter section of this Technical Proposal (Sexual Harassment Policy); signed by an authorized officer of IBM Corporation prior to submission. |
| Boycott of Israel Certification | RFP p.7 | Included in the Mandatory Forms and Certifications front-matter section of this Technical Proposal (Boycott of Israel Certification); signed by an authorized officer of IBM Corporation prior to submission. |
| Certificate of Procurement (Information Technology) | RFP p.8 | Included in the Mandatory Forms and Certifications front-matter section of this Technical Proposal (Section 889 Certification); signed by an authorized officer of IBM Corporation prior to submission. |
| Electronic Payment Requirement (EFT Authorization / DA-130 or Hardship Exception Form) | RFP p.9 | Separate submission: completed and submitted with the proposal package. |
| Vendor Preparedness for WCAG 2.1 Level AA Form (10 questions; PAT/VPAT) | RFP pp.10–11 | Separate submission: completed and submitted with the proposal package. WCAG 2.1 Level AA approach is described in §9.5 of this Technical Proposal. |
| Transmittal Letter responding to statements (a)–(j) | RFP §2.3 | Included as the front-matter Transmittal Letter of this Technical Proposal (and, if preferred by KDHE, also delivered as a separate signed cover letter). |
| Bidder Information (date established, ownership, personnel, dedication, organizational chart, financial statement) | RFP §2.4 | §15.1, with personnel detail in §12 and the engagement organizational chart in §12.1. Audited financial statements available on request. |
| Qualifications | RFP §2.5 | §15.2. |
| Experience (minimum 5 years continuous active participation) | RFP §2.6 | §15.3. |
| Timeline for implementation | RFP §2.7 | §11 (Implementation Roadmap and Estimated Timeline). |
| Methodology | RFP §2.8 | §10 (Product Management and Delivery Methodology). |
| References (three; last 5 years; not bidder employees or KDHE) | RFP §2.9 | §15.4: three client references to be finalized by IBM and inserted prior to submission. |
| Bidder Contracts / Subcontractor Information; DA-146a mandatory | RFP §2.10 | §16.1. IBM is the prime contractor with no subcontractors; any subcontractor added later will be identified to KDHE in advance. DA-146a is acknowledged as mandatory and will be executed without modification. |
| Technical Literature is sufficient to evaluate the proposed solution | RFP §2.11 | §§ 4, 5, 7–9, and 14, supplemented by Appendix A (Cloud Service Provider Questionnaire) and Appendix B (Security Questionnaire). |
| Cost Proposal (Cost Sheet and pricing) | RFP §2.12 | Provided in the separately submitted Cost Proposal. No cost or pricing information is included in this Technical Proposal. |
| Equipment manufacturer and service tier | RFP §2.13 | §16.2. |
| Event Details document (including Procurement Card / P-Card designation) | RFP §2.14 | Separate submission: completed and signed in the bidding system, including P-Card acceptance designation. |
| Acknowledgment of any RFP amendments | RFP §1.10 | Any RFP amendments issued before the proposal deadline will be signed and returned with the submission package. |
| Exceptions to the RFP (or affirmative statement of none) | RFP §1.18 | §13. Exceptions: IBM takes no exceptions to the RFP terms and conditions. |

Selecting the optional IBM IOC for EM add-on does not change the primary KPP proposal, pricing, or schedule unless KDHE elects the option in writing. Absent such an election, IBM will deliver the Kansas Preparedness Platform as described in this proposal.

Designations of a “state sponsor of terrorism” may be found at the U.S. Department of State website: https://www.state.gov/state-sponsors-of-terrorism/